## Slide 1: Makan
apartment management system
Team members
Prasang Prajapati
Bhaumik patel
Rajeev singh
Kavya Uthamasankarappan
Areeb khan
Alison forster

## Slide 2: PROJECT DESCRIPTION
MAKAN- Apartment Management System (AMS) is intended to meet the requirements of administrator, residents and visitors of the apartment. It stores information about the apartment availability, residents, maintenance and other details.
In order to provide convenience, ease of access and a single point of access to information and other administrative tasks related to apartment we have to develop the Apartment Management System. Apartment Management System offers its users various functionalities which include all possible scenarios which may arise in an apartment.

## Slide 3: What we have done in sprint iIi
As an Admin
I can confirm a rental.
I can assign username and password to a confirmed resident.
I can reply to a requested service to a Resident.
As a Guest
I can request to rent an apartment.
I can see Apartment Photos in a Gallery.
I can view list of Properties which are available for Rental.
I can see Contact US.

## Slide 4: Work assignment ( sprint iii )
PRASANG & BHAUMIK
Request to rent an apartment.
Assign username and password to a confirmed Resident.
Validate All Forms.

## Slide 5: Work assignment ( sprint iii )
ALISON & AREEB
Reply to requested Service of a Resident.
Contact US Page.
Entries in Database.

## Slide 6: Work assignment ( sprint iii )
RAJEEV & KAVYA
Apartment Photos in a Gallery.
List of Properties which are available for Rental.
GUI of a Page.
Entries in Database.

## Slide 7: User stories for sprint iv
As an Admin
I can generate Bill of a Resident.
As a Resident
I can see bills.
I can pay bills.
I can view payment history.
As a User
I can cancel a rental request.

## Slide 8: Work assignment ( sprint iv )
PRASANG AND BHAUMIK
GUI of a Bill Page.
Payment Gateway.
Entries in Database.

## Slide 9: Work assignment ( sprint iv )
RAJEEV AND KAVYA
GUI of a Payment History Page.
Payment History after payment.
Entries in Database.

## Slide 10: Work assignment ( sprint iv )
ALISON AND AREEB
Cancel a Rental Request.
Testing of all the functionalities.
Improve GUI.

## Slide 11: Problems Encountered 1. Integration II. Session management

## Slide 12: Thank you